| Action Number & Date | Improvement Action | Action Person | Target Completion Date | Final Completion Date | Comments/Issues |
| --- | --- | --- | --- | --- | --- |
| A001 6/8/2021 | Update the Effective Load Restraint Procedure to reflect that only tagged and tested straps and chains are to be used on vehicles, and communicate the changes to affected staff | John Smith – Depot Manager | 25/10/2021 | Yet to be completed | John has agreed to updating the procedure and plans to have a final draft by early October. He will then test it with three depot staff to ensure it is easily understood and workable. Once finalised, John will provide a toolbox talk to all depot staff about the updated load restraint requirements. |